## Slide 1
08
HS2061 Information Systems Project Management
Sessions 5 & 6 – Tutor Dr. Farshid Keivanian
1. Estimating Cost Techniques:
Introduction: Estimating cost techniques are methods used to predict the financial resources required for a project. They help you forecast the expenses involved, ensuring that a project remains financially viable.

## Slide 2
08
HS2061 Information Systems Project Management
Sessions 5 & 6 – Tutor Dr. Farshid Keivanian
Practical Scenario Presentation:
Imagine you are working for Atlassian, a software company, tasked with developing a new project management tool. To plan the project effectively, you need to estimate costs for software development, employee salaries, marketing, and equipment.
Class Discussion Question:
How would you go about estimating the cost for developing this tool? Which factors would you consider?

## Slide 3
08
HS2061 Information Systems Project Management
Sessions 5 & 6 – Tutor Dr. Farshid Keivanian
Responses:
You might consider employee wages, software licenses, hardware costs, and marketing expenses.
You may choose an estimation technique, such as analogous, parametric, or bottom-up estimating, based on the data available.
Multiple-Choice Question:
Which of the following is a cost estimating technique?
A) Critical Path Analysis
B) Analogous Estimating
C) SWOT Analysis
D) Brainstorming

## Slide 4
08
HS2061 Information Systems Project Management
Sessions 5 & 6 – Tutor Dr. Farshid Keivanian
One-Sentence Summary:
Estimating cost techniques help you forecast project expenses, ensuring you plan and allocate resources effectively.

## Slide 5
08
HS2061 Information Systems Project Management
Sessions 5 & 6 – Tutor Dr. Farshid Keivanian
2. Developing Cost Estimates (Budgets)
Introduction:
Developing cost estimates involves creating a budget that outlines all the expenses necessary to complete a project. It ensures that you have a financial plan for all activities involved.

## Slide 6
08
HS2061 Information Systems Project Management
Sessions 5 & 6 – Tutor Dr. Farshid Keivanian
Practical Scenario Presentation:
You are a project manager at Commonwealth Bank working on an IT infrastructure upgrade. To ensure the project is completed without financial hiccups, you need to develop a detailed budget, including costs for hardware, software, training, and labor.
Class Discussion Question:
Why is it crucial to develop an accurate budget before starting your project, and how would you handle unexpected expenses?

## Slide 7
08
HS2061 Information Systems Project Management
Sessions 5 & 6 – Tutor Dr. Farshid Keivanian
Responses:
Developing a budget ensures you stay within financial limits and avoid overspending.
To handle unexpected expenses, you might include a contingency reserve in your budget.
Multiple-Choice Question:
Which of the following is included in developing a cost estimate for a project?
A) Project Scope
B) Quality Analysis
C) Contingency Reserves
D) Stakeholder Analysis

## Slide 8
08
HS2061 Information Systems Project Management
Sessions 5 & 6 – Tutor Dr. Farshid Keivanian
One-Sentence Summary:
Developing cost estimates ensures you have a structured financial plan for your project, allowing for effective cost management.

## Slide 9
08
HS2061 Information Systems Project Management
Sessions 5 & 6 – Tutor Dr. Farshid Keivanian
3. Financial Analysis
Introduction:
Financial analysis evaluates a project's cost-effectiveness by comparing projected costs against benefits, ensuring you make informed financial decisions.

## Slide 10
08
HS2061 Information Systems Project Management
Sessions 5 & 6 – Tutor Dr. Farshid Keivanian
Practical Scenario Presentation:
You work for Qantas Airways, and you need to analyze whether investing in a new booking system is financially viable. You perform a financial analysis to compare costs against expected benefits, such as increased ticket sales and improved customer experience.
Class Discussion Question:
How would financial analysis help you decide whether to proceed with a new project investment?

## Slide 11
08
HS2061 Information Systems Project Management
Sessions 5 & 6 – Tutor Dr. Farshid Keivanian
Responses:
It helps assess whether the project's potential benefits outweigh the costs.
You might use tools like Net Present Value (NPV), Return on Investment (ROI), or Payback Period.
Multiple-Choice Question:
Which financial analysis technique assesses how quickly an investment will pay for itself?
A) Net Present Value (NPV)
B) Return on Investment (ROI)
C) Payback Period
D) Internal Rate of Return (IRR)

## Slide 12
08
HS2061 Information Systems Project Management
Sessions 5 & 6 – Tutor Dr. Farshid Keivanian
One-Sentence Summary:
Financial analysis helps you evaluate a project's financial viability, ensuring informed investment decisions.

## Slide 13
08
HS2061 Information Systems Project Management
Sessions 5 & 6 – Tutor Dr. Farshid Keivanian
4. Cost Control
Introduction:
Cost control involves monitoring project expenses and making adjustments to keep the project within the approved budget.

## Slide 14
08
HS2061 Information Systems Project Management
Sessions 5 & 6 – Tutor Dr. Farshid Keivanian
Practical Scenario Presentation:
You're a project manager at Telstra, overseeing a network upgrade project. Midway through the project, you realize that the costs are exceeding the budget due to unforeseen technical challenges. Implementing cost control measures ensures you bring the project back within budget.
Class Discussion Question:
What steps would you take to control costs if your project expenses started to exceed the budget?

## Slide 15
08
HS2061 Information Systems Project Management
Sessions 5 & 6 – Tutor Dr. Farshid Keivanian
Responses:
You might identify areas of overspending and implement corrective actions.
Adjust project scope, reduce unnecessary expenses, or negotiate with suppliers.
Multiple-Choice Question:
Which of the following is a tool for cost control?
A) Gantt Chart
B) SWOT Analysis
C) PERT Analysis
D) Earned Value Management (EVM)

## Slide 16
08
HS2061 Information Systems Project Management
Sessions 5 & 6 – Tutor Dr. Farshid Keivanian
One-Sentence Summary:
Cost control helps you monitor and manage expenses, ensuring your project stays within budget.

## Slide 17
08
HS2061 Information Systems Project Management
Sessions 5 & 6 – Tutor Dr. Farshid Keivanian
Overall Summary
Project Cost Management involves estimating costs, developing budgets, conducting financial analyses, and controlling expenses to ensure that projects are completed within financial limits.